# Implementation Plan: SecureFace v2.1 (Complete)

## 1. Goal & Architecture

Objective: Build a privacy-first, "Zero-Knowledge" photo sharing app.

- Authentication: Firebase Phone Auth (OTP).

- Privacy: End-to-End Encryption (RSA-4096 & AES-256-GCM).

- Intelligence: On-device Face Recognition. Biometric data (Embeddings) are encrypted.

- Performance: Crash-proof scanning, Battery/Thermal throttling, Original Quality transfer.

- Ephemeral: Auto-Delete from server after viewing.

## 2. Dependencies (pubspec.yaml)

YAML

dependencies:

get: ^4.6.6

firebase_core: latest

firebase_auth: latest

cloud_firestore: latest

firebase_storage: latest

google_mlkit_face_detection: latest

tflite_flutter: latest      # Face Recognition Model

image_picker: latest

photo_manager: latest       # Gallery Access

flutter_secure_storage: latest # Private Key Storage

hive: latest                # Local Database

hive_flutter: latest

encrypt: latest

pointycastle: latest        # RSA Crypto

battery_plus: latest        # Battery Throttling

device_info_plus: latest    # Thermal Logic

gallery_saver: latest       # Save to Gallery

dio: latest                 # Download Progress

uuid: latest

path_provider: latest

## 3. Step-by-Step Implementation

### Phase 1: Advanced Security Core

[NEW] 🔷 services/encryption_service.dart

- Goal: Handle all crypto operations.

- Methods:

  - generateIdentity(): Generate RSA-4096 Key Pair. Store Private Key securely. Upload Public Key.

  - getHiveKey(): Get 32-byte key for local Hive encryption.

  - encryptEmbedding(List<double> embedding): Convert embedding to JSON -> Encrypt with AES-256 (Protects biometrics).

  - encryptPhoto(bytes): Encrypt photo with AES-GCM. Wipe key from memory immediately.

  - signContent(encryptedBytes): Sign upload with RSA-PSS.

  - wrapKey(aesKey, recipientPubKey): Encrypt AES key with RSA-OAEP.

### Phase 2A: Authentication

[NEW] 🔷 services/auth_service.dart

- Methods: verifyPhone(phoneNumber), signIn(smsCode).

- Logic: On Login, check KeyStorage. If new device, trigger EncryptionService.generateIdentity().

### Phase 2B: Onboarding & Face Identity (Restored)

[NEW] 🔷 services/face_ml_service.dart

- Goal: The "Brain" of the app.

- Logic:

  - detect(File image): Use google_mlkit to find face bounds.

  - recognize(File image, Rect face): Crop face -> Resize to 112x112 -> Run tflite_flutter -> Output: List<double> (Embedding).

  - calculateSimilarity(emb1, emb2): Euclidean distance. If < 0.8, it's a match.

[NEW] 🔷 modules/onboarding/face_setup_view.dart

- Goal: Register the User's face securely.

- UI: Circular camera preview.

- Action:

  - User takes selfie.

  - FaceMLService generates UserEmbedding.

  - Security Step: Call EncryptionService.encryptEmbedding(UserEmbedding).

  - Upload: Save EncryptedEmbedding + PublicKey to Firestore users/{uid}.

### Phase 3: Battery-Aware Gallery Scanner

[NEW] 🔷 services/gallery_service.dart

- Goal: Scan 1000+ photos safely.

- Logic:

  - Secure Hive: await Hive.openBox('scanned_photos', encryptionCipher: HiveAesCipher(key)).

  - Pagination: Loop through assets in Batches of 50.

  - Battery Check: If Battery < 15% AND !charging, PAUSE.

  - Processing:

    - Skip if already in Hive.

    - Run FaceMLService on photo.

    - Multi-Face: If 3 faces found, store all 3 embeddings in Hive ScannedPhoto.

  - Memory: Set file = null explicitly. Add 500ms delay between batches.

### Phase 4: Manual Selection & UI

[MODIFY] 🔷 modules/home/suggestions_view.dart

- UI: "Found 12 photos of Rahul".

- Action: Button "Edit / Add More" opens custom picker to select missed photos manually.

### Phase 5: Secure Upload (Original Quality)

[NEW] 🔷 modules/upload/upload_controller.dart

- Workflow:

  - Read file.originBytes (100% Quality).

  - Encrypt (AES-GCM) -> Sign (RSA-PSS) -> Wrap Key (RSA-OAEP).

  - Upload Blob to Firebase Storage.

  - Metadata: Write minimized JSON to Firestore posts (Random UUID filename, Rounded timestamp).

### Phase 6: Download, View & Auto-Delete

[NEW] 🔷 modules/chat/download_controller.dart

- Workflow:

  - Download: Dio fetches blob (Progress Bar).

  - Decrypt: Verify Signature -> Unwrap Key -> Decrypt Bytes.

  - Action: Show Image. Button "Save to Gallery".

  - Auto-Delete:

    - Trigger: After "Save" OR View Closed.

    - Action: FirebaseStorage.delete(url) & Firestore.delete(id).

## 4. Required "Outside Things" (Checklist)

You must add these files/settings for the code to work:

- Firebase Config:

  - google-services.json (Android)

  - GoogleService-Info.plist (iOS)

- Phone Auth Fingerprints:

  - Add SHA-1 & SHA-256 keys in Firebase Console (Project Settings).

- AI Model:

  - Download mobilefacenet.tflite.

  - Place in assets/models/.

  - Add to pubspec.yaml assets section.

- Permissions:

  - Android: CAMERA, READ_MEDIA_IMAGES (or READ_EXTERNAL_STORAGE).

  - iOS: NSCameraUsageDescription, NSPhotoLibraryUsageDescription.

## 5. Enhanced Data Models

Firestore: users Collection

JSON

{

"uid": "user123",

"phone": "+91999...",

"publicKey": "MIIBIjANBgkq...",

"encryptedFaceEmbedding": "U2FsdGVkX19..." // [New] AES Encrypted String

}

Hive (Local Cache): scanned_photos Box

Dart

@HiveType(typeId: 0)

class ScannedPhoto extends HiveObject {

@HiveField(0)

final String assetId;

@HiveField(1)

final List<List<double>> faceEmbeddings; // Supports Multiple Faces

@HiveField(2)

final DateTime scannedAt;

}